**Project Charter Document**



**Project Name:** Coal price Analysis

**Industry:** Steel Industry

**Department:** Coal Market Analysis

**Product/Process:** Data Analysis



**Prepared By**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Haroon Ajaz | data analyst |
|  |  |
|  |  |

**Project Charter Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 29-05-2024 |  | Document created |
|  |  |  |  |

**TABLE OF CONTENTS**

[1 PROJECT CHARTER PURPOSE 3](#_Toc138436145)

[2 PROJECT EXECUTIVE SUMMARY 3](#_Toc138436146)

[3 PROJECT OVERVIEW 4](#_Toc138436147)

[4 PROJECT SCOPE 4](#_Toc138436148)

[4.1 Project Deliverables 4](#_Toc138436149)

[4.2 Deliverables Out of Scope 4](#_Toc138436150)

[4.3 Project Duration (start date: 15/09/2021 End date: 05/10/2021) 4](#_Toc138436151)

[5 PROJECT CONDITIONS 5](#_Toc138436152)

[5.1 Project Assumptions 5](#_Toc138436153)

[*5.2* Project Issues *– Fill it as and how project progresses.* 5](#_Toc138436154)

[5.3 Project Risks – *Identify if there are any risks that you foresee.* 6](#_Toc138436155)

[6 PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details. 6](#_Toc138436156)

[7 APPROVALS 6](#_Toc138436157)

# PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives, and overall approach for the work to be completed. It is a critical element for initiating, planning, executing, controlling, and assessing the project. It should be the single point of reference on the project for project goals and objectives, scope, organization, estimates, work plan, and budget. In addition, it serves as a contract between the Project Team and the Project Sponsors, stating what will be delivered according to the budget, time constraints, risks, resources, and standards agreed upon for the project.



# PROJECT EXECUTIVE SUMMARY

* Business Problem

:- **Coal price can be highly volatile due to factors such as supply demand dynamics, geopolitical events, government policies, and fluctuations in currency exchange rates. This volatility makes it difficult for businesses to accurately predict future prices, leading to potential revenue and profit fluctuation**.

* Business Objective

:- **minimize coal procurement cost**

* Business Constraint

:- **Global market volatility and uncertainty because of war like scenarios, might drastically impact the coal prices.**

* Success Criteria:
  + Business Success Criteria

:- **Achieving a 10% increase in profit margins through optimize procurement and pricing strategies.**

* + Economic Success Criteria

:- **Generating a 20% increase in revenues from coal sales within the first year of implementation.**

* Data Collection: Update this section after the research is done.
* Scope: If you are doing this for any specific department of the organization then please mention the same.
* Assumptions: E.g., Data will be provided by customer, Cloud & GPU will be provided by customer
* Risks: E.g., Required data might not be available; Server connectivity might be weak, etc.
* Costs: Project cost – You can do assumptions by putting [number of hours \* number of human resources (cadre wise) \* hourly cost]
* Timeline: High level timeline of the project. E.g., Project will be for 20 to 25 days.
* Approach: Data Analytics Project Management Methodology



# PROJECT OVERVIEW



# PROJECT SCOPE

## Project Deliverables

|  |  |
| --- | --- |
| **Milestone** | **Deliverable** |
| * Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | * Deliverable 1.1—Identifying Constraints and design the project architecture. * Deliverable 1.2—Explore various public forums to collect relevant data. * Deliverable 1.3— Data Preparation |
| * EDA and Descriptive Analytics | * Deliverable 2.1— EDA and Descriptive Analytics * Deliverable 2.2— Insights documentation |
| * Show case and review, Final Presentation and documentation, Handover and KT. | * Deliverable3.1 – show case and review. * Deliverable3.2 – Final Presentation and documentation * Deliverable3.3 – Handover and KT |

## Deliverables Out of Scope

* Web Application
* Mobile App
* Cloud based deployment

## Project Duration (start date: 15/09/2021 End date: 05/10/2021)

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Milestone** | **Date Estimate** | **Deliverable(s) Included** | **Confidence Level** |
| * Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | [15/09/2023]  -  [21/09/2023] | * Deliverable 1.1—Identifying Constraints and design the project architecture. * Deliverable 1.2—Explore various public forums to collect relevant data. * Deliverable 1.3— Data Preparation | [High] |
| * EDA and Descriptive Analytics | [22/09/2023]  -  [30/09/2023] | * Deliverable 2.1— EDA and Descriptive Analytics * Deliverable 2.2--- Insights documentation | [High] |
| * Show case and review, Final Presentation and documentation, Handover and KT. | [01/10/2023]  -  [05/10/2023] | * Deliverable3.1 – show case and review * Deliverable3.2 – Final Presentation and documentation * Deliverable3.3 – Handover and KT | [Medium] |



# PROJECT CONDITIONS

## Project Assumptions

* Data will be extracted from public sources and then client provided data is mapped and finally one master data will be shared by Innodatatics for further analysis.
* Dashboards and insights are mandatory.

## Project Issues *– Fill it as and how project progresses.*

**Priority Criteria**

1 − High-priority/critical-path issue; requires immediate follow-up and resolution.

2 − Medium-priority issue; requires follow-up before completion of next project milestone.

3 − Low-priority issue; to be resolved prior to project completion.

4 − Closed issue.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#** | **Date** | **Priority** | **Owner** | **Description** | **Status & Resolution** |
| 1 |  | High |  |  |  |
| 2 |  | High |  |  |  |

## Project Risks – *Identify if there are any risks that you foresee.*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **#** | **Risk Area** | **Likelihood** | **Risk Owner** | **Project Impact-Mitigation Plan** |
| 1 | [Project Risk] | [High/Medium/Low] |  |  |
| 2 | [Project Risk] | [High/Medium/Low] |  |  |



# PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.

|  |  |
| --- | --- |
| **Project** | **Description** |
| [ |  |
|  |  |
|  |  |

# APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Manager

**Approved by** Sharat Chandra M\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Sponsor

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Executive Sponsor

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Client Sponsor

